ECOSPHERE n8n SOCIAL MEDIA AUTOMATION

Complete Documentation - From the First Idea to the Current Workflow

Written in simple language so a Grade 9 student can understand it

Simple idea of the whole project We are building a robot-like workflow in n8n. Every day it should choose an Ecosphere product, write social-media content, create fresh images, prepare an Instagram carousel and a Facebook post, publish them, and later record whether the job succeeded.

Prepared: 28 September 2026

Current stage: Instagram + Facebook completion and full workflow audit

1. What is this automation?

This project is a daily social-media automation system for Ecosphere. Instead of a person doing the same work every day, n8n moves the information from one step to the next automatically.

Think of n8n like a line of workers Worker 1 finds a product. Worker 2 reads the product. Worker 3 writes the caption. Worker 4 creates the image. Worker 5 prepares Instagram slides. Worker 6 publishes the post. Each n8n node is one worker.

Main goal

Choose a real Ecosphere product automatically.

Use the product name, image, description, features, category and product link.

Create a strong hook, useful body text, call-to-action and hashtags.

Create a fresh lifestyle-style visual instead of using the same design every day.

Prepare an Instagram carousel and a Facebook post.

Publish without daily manual work.

Keep the design and text accurate, useful and related to the actual product.

Later, log success/failure so the team can quickly see whether the daily post worked.

Why we are building it

Manual posting takes time and can be forgotten. It also becomes difficult when the team has many products and many other tasks. Automation saves repeated work, keeps posting regular, and makes the process easier to check.

2. Tools and systems used

| Part | Meaning / Current State | Status |
| --- | --- | --- |
| n8n | The main automation builder. It connects all steps together. | Core |
| Ecosphere website/product pages | Source of real product information. | Input |
| AI text generation | Creates social-media copy and structured content. | Content |
| AI image generation | Creates a fresh product creative/lifestyle visual. | Creative |
| HTML poster/slides | Turns text and images into designed Facebook and Instagram layouts. | Design |
| Meta Graph API | Used to create and publish Instagram/Facebook media. | Publishing |
| VPS / Docker / Coolify | Runs the self-hosted automation services. | Infrastructure |
| Ollama / local AI work | Earlier/local AI direction to reduce dependence on paid OpenAI APIs. | AI infrastructure |
| LinkedIn Developer App | Explored for LinkedIn automation, but paused for now. | Paused |

Security rule Passwords, access tokens, Client Secrets and API keys must be stored in n8n Credentials or secure environment variables. They must not be typed into this documentation, shared screenshots, GitHub, or public files.

3. How the project developed from the beginning

Stage A - Initial idea

The first goal was simple: make Instagram and Facebook posting happen automatically every day. The automation needed to create both the text and the visual, not only schedule an already-made poster.

Daily trigger.

Automatic content generation.

Product information included in the post.

Different creative every day.

Instagram and Facebook publishing.

No manual template selection.

A correctness check before publishing was discussed as an important requirement.

Stage B - Earlier n8n prototype

An earlier workflow prototype used a daily cron trigger, Google Drive product images, a Google Sheet tracking table, AI caption generation, AI image/video creation, Cloudinary uploads, Facebook/Instagram posting, result collection, and success/failure logging. This taught us how the full automation could be structured. Some of those nodes were later replaced while the project was simplified and rebuilt.

Earlier prototype - simple view

Daily Cron Trigger

↓

Read product images + tracking sheet

↓

Choose / prepare product

↓

Generate captions + AI creative

↓

Prepare FB and IG media

↓

Publish

↓

Log success or failure

Stage C - Current workflow

The current workflow was rebuilt around the Ecosphere website product data and a stronger Instagram carousel flow. It now has clear sections for product selection, AI content, creative generation, poster/slide rendering, file serving, Instagram publishing and Facebook publishing.

4. Current workflow - the big picture

Current main path

1. Schedule Trigger

↓

2. Get Ecosphere products

↓

3. Pick one valid product

↓

4. Generate social content

↓

5. Generate final AI product visual

↓

6. Prepare Facebook poster + 4 Instagram slides

↓

7. Save / serve the images

↓

8. Create Instagram carousel children

↓

9. Create carousel parent and check status

↓

10. Publish Instagram + Facebook

Important The workflow is not considered finished just because all nodes exist. Every node must be tested from the first trigger to the final publish. At the moment, we still have an upstream AI-image timeout to fix and the final Instagram/Facebook publishing path needs a complete end-to-end test.

5A. Product selection section

| # | Node | What it does - simple meaning | Status |
| --- | --- | --- | --- |
| 1 | Schedule Trigger | Starts the automation at the planned time. It is like an alarm clock. | Ready |
| 2 | Get Ecosphere Products | Opens/reads the Ecosphere product source so the workflow can find products. | Ready |
| 3 | Extract Product Links | Collects the product page links from the source. | Ready |
| 4 | Pick Random Product | Chooses one product so the same item is not manually selected each day. | Ready |
| 5 | Get Product Page | Downloads the selected product page. | Ready |
| 6 | Extract Product Detail | Pulls useful product information from the page. | Ready |
| 7 | IF Valid Product? | Checks whether the selected product has enough correct information to continue. | Ready |

5B. AI content and final creative section

| # | Node | What it does - simple meaning | Status |
| --- | --- | --- | --- |
| 1 | Generate Social Content | Asks the AI to write the social-media content for the selected product. | Testing |
| 2 | Parse Social Content | Changes the AI answer into clean fields that later nodes can use. | Testing |
| 3 | Download Product Image | Gets the original product image for reference. | Ready |
| 4 | Prepare Final AI Prompt | Builds the detailed instruction for the final creative. | Testing |
| 5 | Prepare Product Reference | Prepares the product image/information that the image generator needs. | Testing |
| 6 | Generate Final AI Product Post | Creates the final AI product creative. This node currently hit a 408 timeout. | Error |
| 7 | Convert AI Image to File | Changes the AI result into a real image file that n8n can pass forward. | Pending |
| 8 | Wait Before Download | Adds a short delay when the image service needs time to finish. | Pending |
| 9 | Download Final AI Image | Downloads the completed image file. | Pending |
| 10 | Validate Final Image | Checks whether the final image is usable before poster creation. | Pending |

5C. Poster and Instagram slide section

| # | Node | What it does - simple meaning | Status |
| --- | --- | --- | --- |
| 1 | Prepare Creative Data | Organizes text, image and product details for the layouts. | Pending |
| 2 | FB Poster HTML | Builds the Facebook poster layout using HTML. | Pending |
| 3 | IG Slide 1 HTML | Builds Instagram slide 1. | Pending |
| 4 | IG Slide 2 HTML | Builds Instagram slide 2. | Pending |
| 5 | IG Slide 3 HTML | Builds Instagram slide 3. | Pending |
| 6 | IG Slide 4 HTML | Builds Instagram slide 4. | Pending |
| 7 | Render FB Post | Turns the Facebook HTML design into an actual image. | Pending |
| 8 | Render IG Slides 1-4 | Turns each Instagram HTML slide into a JPG image. | Pending |
| 9 | Save FB Post | Saves the Facebook creative so it can be reused/published. | Pending |
| 10 | Save IG Slides 1-4 | Saves all carousel slides to the server. | Pending |

5D. Instagram and Facebook publishing section

| # | Node | What it does - simple meaning | Status |
| --- | --- | --- | --- |
| 1 | Create IG Child 1 | Creates the first Instagram carousel media item. | Testing |
| 2 | Create IG Child 2 | Creates the second carousel item. | Pending |
| 3 | Create IG Child 3 | Creates the third carousel item. | Pending |
| 4 | Create IG Child 4 | Creates the fourth carousel item. | Pending |
| 5 | Create IG Carousel Parent | Combines all four child IDs into one carousel container. | Pending |
| 6 | Wait | Gives Meta time to process the carousel. | Pending |
| 7 | Check Carousel Status | Checks whether Meta finished processing the carousel. | Pending |
| 8 | IF Carousel Ready? | Continues only when the carousel is ready. | Pending |
| 9 | Publish IG Carousel | Publishes the final Instagram carousel. | Pending |
| 10 | Publish FB Post | Publishes the Facebook post. The node is present; final testing is pending. | Pending |

6. The Social Image Webhook - why we needed it

Instagram cannot read a picture that exists only inside the n8n server. Meta needs a public HTTPS URL that it can open from the internet. So we created a small helper workflow that serves the saved JPG file through a public webhook.

Helper workflow

Webhook

↓

Build Image Path

↓

Read Social Image

↓

Return Social Image

What each helper node does

Webhook Receives a request such as social-image?filename=ig-slide-1.jpg.

Build Image Path Checks that the filename is allowed and builds the full server file location.

Read Social Image Reads the requested JPG file from the server disk.

Return Social Image Sends the file back to the browser/Meta as an actual JPEG image.

Allowed filenames

For safety, the code does not allow any random file path. It only allows the names we expect, such as:

ig-slide-1.jpg

ig-slide-2.jpg

ig-slide-3.jpg

ig-slide-4.jpg

fb-post-12345.jpg

fb-post.jpg

Server folder used

/home/node/.n8n-files/social-images/

Public URL example

https://n8n.ezewag.com/webhook/social-image?filename=ig-slide-1.jpg

Result After the fixes below, this public URL successfully opened the image in the browser. That confirmed the helper workflow was finally returning the real JPG file.

7. Important problems we found and how we fixed them

| Problem | What we saw | What we did | State |
| --- | --- | --- | --- |
| Production webhook was not registered | Browser showed that GET social-image was not registered. | Published the n8n workflow so the production /webhook/ URL became active. | Fixed |
| Image opened as a blank/white page | Webhook answered, but the actual JPG was not coming back correctly. | Checked the file-reading and response nodes. | Fixed |
| Wrong field name | Build Image Path returned filePath, but Read Social Image was looking for file_path. | Changed Read Social Image to {{$json.filePath}}. | Fixed |
| Wrong/unclear image response type | Meta must see an image, not generic text/data. | Return Social Image was set to Binary File and response header Content-Type = image/jpeg. | Fixed |
| Instagram child error | Meta earlier said only photo or video can be accepted as media type. | We checked the child request, public image URL and image-serving flow. Final retest was blocked by an earlier node. | Testing |
| AI creative timeout | Generate Final AI Product Post returned HTTP 408 Request timeout. | We decided not to stop the build. This node will be audited/fixed in the final node-by-node test. | Pending |
| LinkedIn OAuth error | n8n LinkedIn connection returned HTTP 414 during OAuth. | We investigated credentials and LinkedIn API products, then paused LinkedIn so it would not delay Instagram/Facebook completion. | Paused |

8. Instagram carousel logic - simple explanation

Instagram carousel publishing is not one single upload. Meta expects us to create each slide first, then combine the slide IDs into one parent carousel, wait for processing, and finally publish the parent.

Instagram publishing path

Slide 1 public URL → Create IG Child 1 → child ID

Slide 2 public URL → Create IG Child 2 → child ID

Slide 3 public URL → Create IG Child 3 → child ID

Slide 4 public URL → Create IG Child 4 → child ID

↓

Create IG Carousel Parent using all child IDs

↓

Wait + Check Carousel Status

↓

IF ready → Publish IG Carousel

Very important A child item uses an image_url and is_carousel_item=true. The CAROUSEL media type belongs to the parent container, not to each image child.

Current Instagram testing state

The public image URL is now working. However, when we tried to execute Create IG Child 1 again, n8n first ran required earlier nodes and stopped at Generate Final AI Product Post because that node returned a 408 timeout. So the newest Instagram child test has not yet reached Meta. This is why the next full audit must start from the beginning and repair the first failing node.

9. Facebook publishing section

The Facebook path uses the final Facebook creative produced by the workflow. The Publish FB Post node is already present at the right side of the workflow. We have kept it in the build, but the final end-to-end Facebook publish test is still part of the audit.

Design decision Facebook and Instagram should be treated as separate publishing branches when possible. One platform failing should not unnecessarily stop the other platform.

10. LinkedIn work completed - and why it is paused

We also explored adding LinkedIn to the same workflow. A LinkedIn “Create a post” node was added as a separate branch near the final creative so it would not block Instagram. We then worked on creating a LinkedIn Developer App and connecting OAuth credentials.

What happened

A LinkedIn developer app was created/started and application credentials were obtained.

We discussed connecting the company page and posting as an organization.

The n8n OAuth connection returned a 414 error.

Community Management API access/permissions also needed separate attention.

Because Instagram + Facebook are the priority, LinkedIn was intentionally paused.

Current rule Keep the LinkedIn node disabled or disconnected until Instagram and Facebook are fully stable. This prevents LinkedIn errors from breaking the deadline workflow.

11. Current project status

| Part | Meaning / Current State | Status |
| --- | --- | --- |
| Product selection | The website/product path is built and the workflow can move toward a selected product. | Ready |
| Social content | Content generation + parsing nodes are built. | Testing |
| AI final creative | Node exists but currently returns HTTP 408 timeout. | Pending |
| FB/IG layouts | Poster and 4-slide structure are built in the workflow. | Testing |
| Public image serving | Production webhook is published and the image opens correctly. | Fixed |
| Instagram carousel | Child/parent/status/publish nodes are built; end-to-end test is pending. | Testing |
| Facebook publish | Publish node is present; final end-to-end confirmation is pending. | Testing |
| LinkedIn | Developer/OAuth path explored but intentionally stopped for now. | Paused |
| Final workflow audit | Still required from first node to last node. | Pending |

12. Final audit plan - how we should finish the automation

The safest way to finish is not to jump randomly between nodes. We should test from left to right. The first node that fails becomes the only problem we fix. Then we continue.

Run Schedule Trigger manually.

Check Get Ecosphere Products returns real product data.

Check Extract Product Links gives valid links.

Check Pick Random Product chooses one product.

Check product page and product details are correct.

Check IF Valid Product? follows the correct branch.

Check Generate Social Content output is clean and factual.

Check Parse Social Content creates the exact fields used later.

Check Download Product Image returns a real image binary.

Fix Generate Final AI Product Post 408 timeout.

Check final image conversion, download and validation.

Check Facebook poster and all four Instagram slides render correctly.

Check every saved JPG really exists in the server folder.

Open each public image URL in an incognito browser.

Execute IG Child 1, then 2, 3 and 4.

Create the Instagram carousel parent.

Check carousel status until FINISHED/ready.

Publish Instagram carousel.

Publish Facebook post.

Run the workflow one more time from the trigger without manual node execution.

13. What to check at every node

A green check mark in n8n is not enough. We must also look at the data coming out of the node.

Text node Is the text readable? Is the product name correct? Are there unwanted AI explanations or broken JSON?

Image node Is there a real file? Is the file size reasonable? Is MIME type image/jpeg or image/png?

URL node Can the URL be opened from a normal/incognito browser?

IF node Did it go to the correct true/false branch?

Meta API node Did it return an ID and no error object?

Wait/status node Did it allow enough time and check the correct container ID?

Publish node Did the real post appear on the correct business account/page?

14. How to maintain this automation after it works

Do not edit a working node unless there is a clear reason.

Before a big change, duplicate/export the workflow as a backup.

Keep all API tokens inside n8n Credentials or environment variables.

Watch token expiry dates for Meta and other social platforms.

Check the daily post for the first few days after launch.

Keep a simple post log: date, product, platform, post ID, success/failure and error message.

If one node fails, record the exact node name and exact error before changing anything.

Do not retry expensive AI image generation many times without checking the cause of a timeout.

Keep server disk space under control because generated images can accumulate.

Use separate branches for Instagram, Facebook and future LinkedIn so one platform does not stop the others.

15. Simple glossary

| Word | Simple meaning |
| --- | --- |
| Node | One box in n8n that does one job. |
| Workflow | A chain of connected nodes. |
| Trigger | The first event that starts the workflow. |
| API | A controlled way for two computer systems to talk to each other. |
| Webhook | A public web address that starts or returns something when it is called. |
| JSON | A neat text format used to store data as names and values. |
| Binary file | The actual image/video file data, not only a URL. |
| MIME type | A label that tells the computer what kind of file it is, for example image/jpeg. |
| HTTP 408 | Request timeout. The service took too long to answer. |
| HTTP 414 | The request URL was too long. |
| OAuth | A secure login/permission method used to connect apps without giving them your password. |
| Carousel child | One slide/image inside an Instagram carousel. |
| Carousel parent | The container that joins all carousel child IDs together. |
| Access token | A secret digital key that lets an approved app use an API. |
| Production webhook | The live webhook URL that works when the workflow is published. |

16. Key configuration notes already confirmed

Social image webhook

HTTP Method: GET

Path: social-image

Webhook Respond setting: Using 'Respond to Webhook' Node

Return Social Image: Respond With = Binary File

Input Field Name = data

Response Header: Content-Type = image/jpeg

Production URL uses /webhook/social-image, not /webhook-test/social-image

Build Image Path

The code returns a field named filePath. Therefore the Read Social Image node must use:

Correct expression {{$json.filePath}}

The earlier value {{$json.file_path}} was wrong because that field did not exist.

Instagram child image request

Use a public HTTPS image_url that Meta can open.

Use is_carousel_item = true for a carousel image child.

Do not use CAROUSEL as the media type of a child image. The carousel type belongs to the parent container.

After a successful child request, Meta should return a creation ID.

17. Before we call the project “finished”

All of the items below should be true:

☐ A full workflow run succeeds from trigger to final publish.

☐ The selected product is correct and not empty.

☐ The captions contain no fake product facts.

☐ The final image clearly matches the selected product.

☐ All four Instagram slides are readable on a phone.

☐ All public image URLs open from outside n8n.

☐ Instagram carousel appears on the correct account.

☐ Facebook post appears on the correct page.

☐ The workflow can run again the next day without reusing a stale image.

☐ No secret tokens or credentials are hard-coded in node text/code.

☐ Errors are logged or easy to trace.

☐ LinkedIn stays disabled until its separate access problem is solved.

Final definition of success The automation is finished only when we can press Execute Workflow once (or let the schedule run) and the correct product content is created and published to Instagram and Facebook without manual fixing in the middle.

18. Quick handover for another team member

If a new person joins this project, they only need to remember these five ideas:

Start from the left side of the n8n workflow and follow the arrows.

Do not skip the first red/error node. Fix it before testing later nodes.

The social-image helper workflow must stay published because Meta needs public image URLs.

Never share Client Secrets, access tokens or API keys.

Instagram + Facebook are the current priority. LinkedIn is paused until the main automation is stable.

End of documentation

This document records the build decisions, current workflow, important fixes, current blockers and the exact testing method needed to finish the Ecosphere n8n social-media automation.

Next engineering action: run a left-to-right audit and repair the first failing node, currently the Generate Final AI Product Post timeout.